BILL OF QUANTITIES

& REQUIREMENTS DOCUMENT

NEED A MODERN E-COMMERCE WEBSITE FOR SELLING CLOTHING AND ACCESSORIES. THE PROJECT INCLUDES RESPONSI

| Document Ref. | BOQ-698822 |
| --- | --- |
| Prepared On | 8 June 2026 |
| Status | DRAFT — For Vendor Quotation |
| Confidential | Yes — Do not distribute without authorization |

This document is intended for qualified vendors only.

BILL OF QUANTITIES (BOQ) AND REQUIREMENTS DOCUMENT

1. PROJECT OVERVIEW

- **Project Title:** Modern E-commerce Website Development

- **Project Type & Category:** Web Development / E-commerce

- **Client / Organization:** [Client Name]

- **Project Location:** [Client Location]

- **Prepared Date:** 8 June 2026

- **Document Reference:** BOQ-664068

2. EXECUTIVE SUMMARY

This project aims to develop a modern e-commerce website tailored for selling clothing and accessories. The website will feature a responsive design to ensure compatibility across various devices, a comprehensive product catalog, a user-friendly shopping cart, and secure payment integration. Additionally, user accounts will facilitate personalized experiences, while order tracking will enhance customer satisfaction. An admin dashboard will be implemented for efficient inventory management. The project is expected to be completed within an 8 to 12-week timeframe, with a focus on performance, security, and user experience.

The website will be built using a custom solution leveraging React.js for the frontend, Node.js for the backend, and PostgreSQL for the database. The expected initial product catalog will consist of approximately 500 items, and the platform will be designed to support at least 10,000 monthly active users. The project budget ranges from ₹4,00,000 to ₹6,00,000, encompassing design, development, testing, and deployment.

3. SCOPE OF WORK

- **Design Phase:**

- UI/UX design for the website

- Responsive design implementation

- Prototyping and wireframing

- **Development Phase:**

- Frontend development using React.js

- Backend development using Node.js

- Database setup and integration with PostgreSQL

- Implementation of product catalog with 500 initial products

- Development of shopping cart functionality

- User account creation and management

- Secure payment gateway integration

- Order tracking system implementation

- Admin dashboard for inventory management

- **Testing Phase:**

- Functional testing

- Performance testing (load time under 3 seconds)

- Security testing (SSL, payment security)

- User acceptance testing

- **Deployment Phase:**

- Deployment on AWS Mumbai Region

- Configuration of automated backups and CDN integration

- SEO optimization

- **Post-Deployment:**

- Ongoing maintenance and support

- Performance monitoring and optimization

4. BILL OF QUANTITIES (BOQ)

| No. | Description | Unit | Est. Qty | Specifications / Notes |
| --- | --- | --- | --- | --- |
| 1 | UI/UX Design | Hours | 80 | Custom design, responsive layout |
| 2 | Frontend Development (React.js) | Hours | 120 | Code quality to meet performance standards |
| 3 | Backend Development (Node.js) | Hours | 100 | API development, secure payment integration |
| 4 | Database Setup (PostgreSQL) | Hours | 40 | Database schema design and implementation |
| 5 | Product Catalog Implementation | Items | 500 | Initial product upload and categorization |
| 6 | Shopping Cart Functionality | Hours | 30 | User-friendly interface, secure transactions |
| 7 | User Account Management | Hours | 30 | Registration, login, profile management |
| 8 | Order Tracking System | Hours | 30 | Real-time order status updates |
| 9 | Admin Dashboard Development | Hours | 40 | Inventory management, sales tracking |
| 10 | Testing (Functional, Performance, Security) | Hours | 60 | Comprehensive testing to ensure quality |
| 11 | Deployment on AWS | Hours | 20 | Setup, configuration, and launch |
| 12 | SEO Optimization | Hours | 20 | On-page SEO, metadata, and performance optimization |
| 13 | Ongoing Maintenance (Monthly) | Months | 3 | Support and updates post-launch |
| 14 | Cloud Hosting (AWS) | Months | 3 | Estimated cost for hosting services |
| 15 | SSL Certificate | Each | 1 | Secure website transactions |

5. MATERIAL SPECIFICATIONS

- **Frontend Framework:** React.js (latest stable version)

- **Backend Framework:** Node.js (latest stable version)

- **Database:** PostgreSQL (latest stable version)

- **Hosting:** AWS (Mumbai Region) with automated backups

- **SSL Certificate:** Compliant with industry standards (e.g., Let's Encrypt)

- **CDN:** Cloudflare or AWS CloudFront for content delivery

6. TECHNICAL REQUIREMENTS

- Compliance with OWASP security standards

- Responsive design adhering to W3C standards

- Performance optimization to achieve page load times under 3 seconds

- SEO best practices for e-commerce websites

- User data protection in compliance with GDPR and local regulations

7. TIMELINE & MILESTONES

- **Week 1-2:** Requirement gathering and design phase

- **Week 3-5:** Frontend and backend development

- **Week 6-7:** Product catalog implementation and testing

- **Week 8:** Deployment and final testing

- **Week 9-12:** Post-deployment support and adjustments

8. BUDGET ESTIMATE SUMMARY

| CATEGORY                     | ESTIMATED COST (₹) |

|------------------------------|---------------------|

| Design                       | 80,000              |

| Development                  | 2,50,000            |

| Testing                      | 50,000              |

| Deployment                   | 30,000              |

| Ongoing Maintenance (3 months)| 60,000             |

| Hosting                      | 30,000              |

| Total Estimated Cost     | 4,00,000 - 6,00,000 |

9. VENDOR REQUIREMENTS

- Proven experience in developing e-commerce websites

- Portfolio showcasing similar projects

- Relevant certifications (e.g., AWS Certified Developer)

- Insurance coverage for project liability

- Warranty for a minimum of 6 months post-deployment

10. TERMS & CONDITIONS FOR QUOTATION

- **Quotation Validity Period:** 30 days from submission

- **Payment Terms:** 30% upfront, 40% upon completion of development, 30% after deployment

- **Penalty Clauses:** 1% of total project cost per week for delays beyond agreed timeline

- **Warranty Requirements:** Minimum 6 months of support and maintenance

- **Submission Deadline:** [Insert date]

11. SUBMISSION INSTRUCTIONS

Vendors should submit their proposals in PDF format via email to [Client Email]. Proposals must include a detailed breakdown of costs, timelines, and relevant experience. For any inquiries, please contact [Client Contact Name] at [Client Contact Number].

---

This document serves as a comprehensive guide for vendors to prepare their proposals for the e-commerce website development project. Please ensure all sections are thoroughly reviewed and understood before submission.